### Project Roadmap and Guidelines: E-Commerce Review Analyzer Dashboard

Below is a detailed **roadmap** for building the E-Commerce Review Analyzer Dashboard project. This is an **Innovation-driven (INN)** project based on the professor's guidelines (PDF Pages 2-3, 5, 10-12), focusing on solving a real-world business need: automating the analysis of customer reviews for e-commerce managers to identify sentiments and key insights quickly. It uses existing LLMs (e.g., DistilBERT for classification/sentiment analysis and T5 for summarization, as per Page 10), open-source data (Amazon Customer Reviews Dataset), Google Colab for development, Streamlit for the dashboard UI, basic ML accuracy testing (Page 3), and Docker for local deployment (Page 3).

The roadmap follows the PDF's **minimal steps for Innovation-driven projects** (Page 3: Requirements Analysis → Design → Prototype Development → Continuous Monitoring & Testing → Local Deployment). I've broken it into **small, sequential sub-steps** with explanations, estimated time (assuming part-time work, beginner Python/ML level), required tools/libraries, and tips. Total estimated time: 1-2 weeks (5-10 hours/week), as it's low-complexity and uses pre-trained models—no training from scratch.

**Key Guidelines for the Entire Project:**

- **Environment**: All development in Google Colab (free tier with GPU for faster LLM inference). Use Python 3.x.

- **Libraries**: Install via `!pip install` in Colab: `datasets`, `transformers`, `torch`, `streamlit`, `pandas`, `scikit-learn` (for testing). No internet-heavy tasks; everything runs offline after installs.

- **Dataset**: Amazon Customer Reviews (via Hugging Face `datasets` library)—open-source, large, real-world. Sample 10k-50k reviews to avoid memory issues.

- **AI Focus**: Emphasize LLMs' natural language understanding (e.g., context-aware sentiment, generative summaries) in your documentation/presentation.

- **Documentation**: Create a GitHub repo (free) with: README.md (project overview, steps, screenshots), Colab notebook (.ipynb), app code (.py), Dockerfile. This ensures reproducibility (Page 12).

- **Presentation Prep**: Prepare a 5-7 min demo script (as in previous message). Focus on impact (real-world use for e-commerce, Page 5), correctness, originality (custom pipeline), and demo (live run).

- **Potential Issues (Preemptive)**: Colab has session limits (12-hour max); save often. LLMs may be slow on CPU—enable GPU in Colab (Runtime > Change runtime type > T4 GPU). If memory errors, reduce batch sizes. Docker requires local machine setup (not in Colab).

- **Professor Alignment**: This is a "best-effort demo" (Page 3), development-oriented with teacher support in mind (Page 2). It fits "Consumer goods and services data analytics" (Page 5) and uses "Classification (e.g., sentiment analysis)" + "Summarization" (Page 10).

- **Workflow**: We'll build iteratively. After this roadmap, tell me your conditions/issues, and we'll start Step 1 in Colab code.

#### Step 1: Requirements Analysis (Stakeholder Needs)

- **Explanation**: Define the problem and needs. This sets the project's real-world value (Page 2: Identify a Business need; Devise a use case). Document why e-commerce managers need this (e.g., manual review analysis is time-consuming, leading to missed insights on product improvements/marketing).

- **Sub-Steps**:

1. Research the problem: Read 2-3 online articles on e-commerce review challenges (e.g., via quick web search if needed, but base on common knowledge: thousands of reviews daily, need for sentiment trends).

2. Write a 1-page summary: Stakeholders (e.g., managers), needs (quick sentiment + summaries), goals (proof-of-concept tool).

3. Align with PDF: Tie to "Data analytics, e.g., ML for... e-commerce, market analysis (INN)" (Page 5).

- **Estimated Time**: 1-2 hours.

- **Output**: A section in your GitHub README.md or a Google Doc.

- **Tips**: Keep it concise. This isn't code-heavy—focus on justifying the project's impact/significance (Page 12).

#### Step 2: Design (Design and Architectural Choices)

- **Explanation**: Plan the system's structure (Page 3). This includes choosing LLMs, data flow, and tools. Keep it modular: Input (reviews) → AI processing → Output (dashboard insights).

- **Sub-Steps**:

1. Sketch architecture: Diagram (use draw.io or hand-draw) showing: Dataset load → Sentiment LLM (DistilBERT) → Group positives/negatives → Summarization LLM (T5) → Dashboard UI (Streamlit) → Docker container.

2. Select components:

- LLMs: DistilBERT (fast sentiment classification), T5-small (text summarization)—pre-trained from Hugging Face.

- UI: Streamlit (simple web app in Python).

- Deployment: Docker for local run.

3. Document choices: Why these? (Efficient, no training needed; fits "often with existing models" from Page 2).

- **Estimated Time**: 2-3 hours.

- **Output**: Architecture diagram + notes in README.md.

- **Tips**: Ensure design allows "best-effort demo" (Page 3)—not a full production system.

#### Step 3: Prototype Development (Build the Core in Colab)

- **Explanation**: Implement the functional demo (Page 3: Not a full system, but a demo). Build in a single Colab notebook, then extract to a .py file for the app.

- **Sub-Steps**:

1. Set up Colab: Create a new notebook, install libraries (`!pip install datasets transformers torch streamlit pandas`).

2. Load Dataset: Use `load_dataset("amazon_reviews_multi", "en", split="train[:10000]")` for 10k English reviews. Clean data (handle nulls).

3. Implement Sentiment Analysis: Load DistilBERT pipeline; create function to classify batch of reviews (Positive/Negative/Neutral).

4. Implement Summarization: Load T5 pipeline; create function to summarize grouped reviews (e.g., join 20-50 negatives, generate summary).

5. Build Dashboard Prototype: Use Streamlit in Colab (run via `!streamlit run app.py`). Add UI: Text area/file upload for reviews → Button to analyze → Display pie/bar chart (sentiments) + text boxes (summaries).

6. Test Manually: Run on sample reviews; debug errors (e.g., long texts may need truncation).

- **Estimated Time**: 4-6 hours (most hands-on coding).

- **Output**: Working Colab notebook with runnable dashboard.

- **Tips**: Use `@st.cache_resource` for LLM loading (speeds up). Limit summaries to short batches to avoid timeouts. If GPU unavailable, models still work on CPU (slower).

#### Step 4: Continuous Monitoring & Testing (ML Accuracy Assessment)

- **Explanation**: Test for quality (Page 3: At least ML accuracy; can omit non-ML). Focus on sentiment accuracy (use review stars as proxy labels). No deep RES elements (e.g., no fairness/toxicity unless adding optionally).

- **Sub-Steps**:

1. Prepare Test Set: Take 100-200 reviews; manually/automatically label true sentiment (e.g., stars >=4 = Positive).

2. Run Assessment: Compare predicted sentiments to true labels; calculate accuracy (e.g., using scikit-learn: `accuracy_score`).

3. Document Results: Aim for 85-90% accuracy (common for pre-trained models). Note limitations (e.g., sarcasm handling).

4. Add Basic Monitoring: In code, log inference time or errors (simple print statements).

- **Estimated Time**: 2 hours.

- **Output**: Test results in notebook + README (e.g., "Achieved 88% accuracy on 100 samples").

- **Tips**: If accuracy low, try a different model (e.g., BERT-base). This satisfies "Testing at least for ML accuracy assessment" (Page 3).

#### Step 5: Local Deployment (with Docker)

- **Explanation**: Package for local run (Page 3: e.g., with Docker). This proves reproducibility (Page 12). Move from Colab to local machine.

- **Sub-Steps**:

1. Export Code: Save Streamlit app as `app.py`, notebook as .ipynb.

2. Create Dockerfile: Basic file to install libs and run app (as in previous message).

3. Build & Test Locally: On your machine (install Docker if needed), run `docker build -t review-analyzer .` then `docker run -p 8501:8501 review-analyzer`. Access at http://localhost:8501.

4. Debug: Fix any path/port issues.

- **Estimated Time**: 2-3 hours (local setup).

- **Output**: Working Docker container; include Dockerfile in GitHub.

- **Tips**: Colab can't run Docker—do this on your laptop. If no local machine, note in README that it's deployable (professor likely accepts demo video).

#### Step 6: Finalization and Delivery

- **Explanation**: Wrap up for submission (Page 11: GitHub repo; Page 12: Evaluation criteria).

- **Sub-Steps**:

1. Create GitHub Repo: Upload all files; add README with steps, screenshots, demo instructions.

2. Prepare Presentation: Script + slides (e.g., Google Slides); include live demo.

3. Self-Review: Check against criteria (impact, correctness, originality, presentation, reproducibility, final demo).

4. Optional Polish: Add features like export to CSV if time allows.

- **Estimated Time**: 2 hours.

- **Output**: Complete repo link; presentation materials.

- **Tips**: Use simulation if needed (Page 11), but here data is real. Interact with teacher via Teams if questions (Page 11).

This roadmap is flexible—adjust based on your skills/time. Once we start coding, I can provide exact code snippets and debug via tools if needed (e.g., code_execution for testing). Now, tell me your conditions, issues, or any changes (e.g., dataset preferences, time constraints), and we'll proceed to Step 1!